Site Readiness Checklist Before Works Start

Three-language reference resource

| Languages: SR / EN / RU | Category: Pre-Construction, Checklists, Planning |
| --- | --- |

SR

Kontrolna lista za proveru spremnosti lokacije pre početka radova. Pomaže da se proceni da li projekat može da krene bez nepotrebne zabune i korekcija.

Šta potvrditi pre starta

jasan scope

usklađenost sa izvođačem

tehnički nalazi

tajming materijala

pristup lokaciji

logistika

redosled zanata

zaštita gotovih površina

upravljanje otpadom

rezerva za nepredviđeno

Rani signali rizika

nejasan obim u ranoj fazi

nerešena tehnička pitanja

kasna nabavka

nedefinisano vlasništvo nad koordinacijom

nerealna očekivanja za početak

EN

A checklist for confirming whether a site is ready before construction or renovation works begin.

Confirm before starting

scope clarity

contractor alignment

technical findings

material timing

access conditions

logistics planning

sequencing of trades

protection of finished areas

waste handling

contingency preparedness

Common risk signals

unclear early scope

unresolved technical issues

late procurement

missing coordination ownership

unrealistic start expectations

RU

Чек-лист для подтверждения готовности площадки перед началом строительных или ремонтных работ.

Что подтвердить до старта

ясность объема работ

согласованность с подрядчиком

технические выводы

сроки по материалам

условия доступа

логистическое планирование

последовательность подрядчиков/специалистов

защита готовых поверхностей

обращение с отходами

готовность по резерву

Типичные сигналы риска

неясный ранний объем

нерешенные технические вопросы

поздняя закупка

неопределенная ответственность за координацию

нереалистичные ожидания по старту